|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Risk** | **Description** | **Likelihood** | **Impact** | **Plan** |
| *Data privacy* | The website collects sensitive information from children, which may be vulnerable to data breaches. | Medium | High | Implement security measures such as authentication and access control to safeguard data. |
| *Technical failure* | The website may experience technical failures such as server downtime, database errors, or software bugs. | Medium | Medium | Test the website thoroughly before launch. |
| *Development team not meeting deadlines* | Deviation from the schedules | Low | High | Set weekly deadlines, monitor progress regularly (meeting once a week) |
| *Technical issues during development* | laws are required for writing the code and use unit tests | High | High | Conduct regular code reviews and tests to catch and fix problems early |